Sunday – finish about us page and finish pricing page.

Monday – Log in and registration. If time contact page. Fix index page (SEND MAIL!)

Tuesday – Why visiple and blog

Wednesday – Interactive.

Thursday – Interactive.

Friday – Deploy website and send final project

|  |  |
| --- | --- |
| **To do/fix** | **Done** |
| Fix buttons for pricing divs | Log in and registration |
| Color design for pricing page or background image | Remake the index page (see how it look with reverting the background image) |
| User page | Make index readable somehow |
|  | Contact Page |
| Blog page | Background for contact page or make navbar li black |
| Why visiple page (50% done) |  |
| Make everything interactive |  |
| Deploy final project |  |
| Make the git rep public |  |
| Fix documentation (Cgat) |  |
| Double check if everything is working |  |
| Insert correct information to contact page |  |
| Other small useful pages |  |
| Background for contact page or make navbar li black |  |
|  |  |